LENDR

Multi-Tenant SaaS Loan Management Platform

COMPREHENSIVE PROJECT SCOPE & DEVELOPMENT BLUEPRINT

| Version | 1.0 — Initial Scope |
| --- | --- |
| Prepared by | RISKCAPE Enterprises Ltd |
| Date | March 2026 |
| Classification | Confidential |

# 1. Executive Summary

LENDR is a cloud-native, multi-tenant Software-as-a-Service (SaaS) loan management platform designed to digitise and scale lending operations for micro-finance institutions, digital lenders, credit unions, and money-lending businesses across Zambia and Sub-Saharan Africa. The platform is being built as a ground-up re-architecture of the existing VOZARA Investments loan management system, leveraging the battle-tested business logic already embedded in that system while eliminating its technical debt and architectural constraints.

The existing legacy system is a monolithic PHP/MySQL application with a single-tenant architecture, plain-text passwords, mixed collations, raw SQL queries, and no REST API surface. LENDR transforms this into a secure, scalable, API-first platform with real-time capabilities, mobile money integration, a self-service Progressive Web App (PWA) for borrowers, and a marketplace layer for future versions.

Key Deliverable: A fully operational SaaS platform where multiple lending companies ("tenants") each have an isolated, branded admin environment. Borrowers interact through a mobile-first PWA. Staff manage loans, disbursements, repayments, KYC, and reporting through a powerful Vue.js dashboard. The platform natively integrates Zambian mobile money (Airtel Money, MTN MoMo, Zamtel Kwacha) for both disbursements and repayments.

# 2. Legacy System Analysis

## 2.1 Existing Architecture Overview

The current VOZARA Investments system is a procedural PHP application hosted on a shared Hostinger environment. The following modules exist and form the functional baseline for LENDR:

| Module | Current Implementation |
| --- | --- |
| Authentication | Plain-text password comparison; no bcrypt; single company hardcoded in config.php |
| User Management | CRUD via db_class; user_type int(1); no roles/permissions framework |
| Borrower Management | Single borrower table; KYC flags as boolean columns; manual document uploads |
| Loan Types | loan_type table; name + description only; no product-level rules |
| Loan Plans | loan_plan table; interest rate, penalty, tenure type stored numerically |
| Loan Lifecycle | Status as tinyint (0=request,1=confirmed,2=released,3=completed,4=denied,5=reloaned,6=frozen) |
| Payment Processing | save_payment() with manual balance tracking; overdue flag derived from penalty |
| Loan Schedule | loan_schedule table with due dates; schedule_modal for UI |
| Loan Balance | loan_balance table; total_payable, total_paid, total_balance maintained manually |
| Disbursement Funds | fund_balance + fund_deposits + fund_transactions tables; idempotency added after incident |
| Expense Management | Full expense module with categories, budgets, approvals, audit log, multi-currency (ZMW/USD) |
| Exchange Rates | exchange_rates table; manual entry; used for ZMW/USD reporting |
| Reports | reports.php; commission_report.php; export via get_report.php |
| Insurance Module | insurance table with policy tracking; partially integrated |
| Customer Portal | online/ directory: WordPress + custom PHP; register_or_login.php; submit_loan.php |
| SMS | Clickatell API key in config; basic SMS sending |
| KYC Documents | upload_kyc.php; is_nrc_front, is_nrc_back, is_employed flags in borrower_kyc |
| System Settings | system_settings table: name, phone, theme, address, logo |
| Comms | comms.php — basic notification interface |

## 2.2 Database Schema Inventory

The following 31 objects (tables + views) exist in the production database u930537133_VOZARA_PROD_DB and must be fully migrated:

| Table / View | Type | Row Count (Est.) | Migration Priority |
| --- | --- | --- | --- |
| borrower | Table | Active records | P1 — Critical |
| borrower_kyc | Table | Active records | P1 — Critical |
| loan | Table | Active records | P1 — Critical |
| loans | Table | Active records (online portal) | P1 — Critical |
| loan_balance | Table | Active records | P1 — Critical |
| loan_plan | Table | 5 plans | P1 — Critical |
| loan_type | Table | 7 types | P1 — Critical |
| loan_schedule | Table | Schedules | P1 — Critical |
| loan_status_log | Table | Audit trail | P1 — Critical |
| loan_documents | Table | Files | P2 — High |
| payment | Table | All payments | P1 — Critical |
| fund_balance | Table | Single row | P1 — Critical |
| fund_deposits | Table | Deposit records | P1 — Critical |
| fund_transactions | Table | Transaction log | P1 — Critical |
| disbursement_funds | Table | Disbursement records | P1 — Critical |
| user | Table | Staff accounts | P1 — Critical |
| customers | Table | Online portal users | P2 — High |
| expenses | Table | All expenses | P2 — High |
| expense_categories | Table | 14+ categories | P2 — High |
| expense_budgets | Table | Budget records | P2 — High |
| expense_approval_settings | Table | Config row | P2 — High |
| expense_audit_log | Table | Audit trail | P3 — Medium |
| expense_documents | Table | File refs | P3 — Medium |
| budgets | Table | Budget records | P3 — Medium |
| exchange_rates | Table | 2 rows | P2 — High |
| insurance | Table | Policy records | P3 — Medium |
| system_settings | Table | 1 row | P1 — Critical |
| v_budget_utilization | View | Derived | P2 — High |
| v_expense_summary_by_category | View | Derived | P2 — High |
| v_fund_summary | View | Derived | P1 — Critical |
| v_monthly_expense_trend | View | Derived | P2 — High |
| v_pending_expense_approvals | View | Derived | P2 — High |

## 2.3 Critical Technical Debt Identified

- Passwords stored in plain text in user and borrower tables — immediate security risk

- Mixed character set collations (latin1_swedish_ci vs utf8mb4) causing encoding issues

- Raw interpolated SQL in several queries — SQL injection surface

- No API layer — all logic embedded in PHP page scripts

- No multi-tenancy — company name hardcoded in session in config.php

- Dual loan tables (loan and loans) created by different development phases with incompatible schemas

- No token-based authentication — session only

- KYC stored as boolean flags, not as a proper document management system

- Disbursement fund trigger conflicts documented in a formal incident report (VOZARA incident)

- No test coverage, no CI/CD pipeline

- SMS via Clickatell only; no mobile money disbursement API

# 3. LENDR Platform Overview

## 3.1 Platform Architecture

LENDR is composed of four distinct application layers that communicate through a unified REST + WebSocket API:

| Layer | Description |
| --- | --- |
| Admin SPA | Vue.js 3 + Vite SPA served per tenant. Full loan management, disbursements, reporting, staff management, KYC review, comms centre. |
| Borrower PWA | Mobile-first Progressive Web App for borrowers. Phone+OTP registration, KYC upload, loan application, repayment, statement view. |
| Backend API | Laravel 11 RESTful API with Sanctum auth, multi-tenant middleware, queue workers, scheduler, WebSockets via Reverb. |
| Marketplace (v3) | Vue.js-powered loan marketplace. Borrowers post loan requests; tenants (lenders) browse, vet, and accept prospects. |

## 3.2 Multi-Tenancy Model

LENDR uses a single-database, schema-separated multi-tenancy model using the stancl/tenancy package for Laravel. Each tenant has a dedicated MySQL schema. Tenant resolution is performed via subdomain (e.g., vozara.lendr.app) or custom domain. A central landlord database stores tenant metadata, subscription plans, and billing records.

Tenant Isolation: All loan, borrower, payment, and financial data sits in a per-tenant schema. Cross-tenant data leakage is architecturally impossible. The central database only stores tenant identity, plan, and billing information.

## 3.3 Tech Stack Summary

| Category | Technology | Rationale |
| --- | --- | --- |
| Backend Framework | Laravel 11 | Robust ORM, queue system, scheduled tasks, Sanctum, tested ecosystem |
| Frontend Admin | Vue.js 3 + Vite | Reactive components, Composition API, fast HMR, TypeScript ready |
| Frontend PWA | Vue.js 3 + Vite + PWA Plugin | Service Worker, offline support, installable on mobile |
| CSS Framework | Tailwind CSS v3 | Utility-first, dark mode, responsive, consistent design system |
| UI Components | shadcn/vue + Headless UI | Accessible, unstyled primitives with custom Tailwind styling |
| Database | MySQL 8.x | Production-proven, full-text search, JSON columns, window functions |
| Multi-Tenancy | stancl/tenancy v3 | Schema-based isolation, automatic tenant context switching |
| Authentication | Laravel Sanctum | SPA auth cookies + mobile token auth |
| Real-time | Laravel Reverb + Echo | Native Laravel WebSocket server, no external dependency |
| Queue System | Laravel Queues + Redis | Async processing: SMS, emails, disbursements, notifications |
| Cache | Redis 7 | Session storage, rate limiting, job queuing, response caching |
| File Storage | Laravel Filesystem + S3 | KYC documents, receipts, loan docs on AWS S3 or Cloudflare R2 |
| PDF Generation | Spatie/Browsershot or DomPDF | Loan schedules, receipts, statements |
| Email | Laravel Mail + Mailgun/SES | Transactional emails with queued delivery |
| SMS / OTP | Twilio + Clickatell fallback | OTP delivery, loan reminders, payment receipts |
| Mobile Money | Airtel Money API, MTN MoMo, Zamtel | Disbursements and repayments via ZM mobile money |
| Search | Laravel Scout + Meilisearch | Fast borrower/loan search across large datasets |
| Testing | PHPUnit + PestPHP + Vitest | Unit, feature, and integration test coverage |
| CI/CD | GitHub Actions | Automated testing, Docker build, deployment pipeline |
| Containerisation | Docker + Docker Compose | Dev environment parity; production on DigitalOcean/AWS |
| Monitoring | Laravel Telescope (dev) + Sentry | Error tracking, performance monitoring, query inspector |
| Analytics | Custom + Recharts / Chart.js | Business intelligence dashboards within the platform |
| OTP / 2FA | TOTP + SMS OTP | Borrower onboarding, staff login 2FA |
| API Documentation | Scribe (Laravel) | Auto-generated API docs for tenant integrations |

# 4. Multi-Tenancy & SaaS Architecture

## 4.1 Tenant Onboarding Flow

- Tenant registers on lendr.app (company name, email, phone, plan selection)

- Email verification; Stripe/PayChangu subscription initialised

- Tenant schema provisioned automatically via Artisan command

- Default seed data loaded (loan types, plans, expense categories, system settings)

- Subdomain activated: {slug}.lendr.app or custom domain DNS verified

- Onboarding wizard walks tenant admin through company setup, logo, branding, staff creation

## 4.2 Subscription Plans

| Plan | Staff Users | Active Loans Cap | Key Features |
| --- | --- | --- | --- |
| Starter | Up to 3 | 200 active loans | Core loan management, basic reports, PWA borrower portal |
| Growth | Up to 10 | 1,000 active loans | All Starter + mobile money disbursement, advanced reports, SMS |
| Professional | Up to 25 | 5,000 active loans | All Growth + Marketplace access, API access, white-label PWA |
| Enterprise | Unlimited | Unlimited | All Pro + dedicated schema cluster, SLA, custom integrations |

## 4.3 Tenant Data Isolation

- Every tenant gets a dedicated MySQL schema (e.g., tenant_vozara, tenant_bluesky)

- Tenant context is injected as middleware on every API request

- Central database holds: tenants, plans, subscriptions, domains — nothing financial

- File storage uses tenant-namespaced S3 prefixes: /tenant-uuid/kyc/, /tenant-uuid/receipts/

- Redis keys namespaced by tenant ID for cache and queue isolation

# 5. Admin Loan Management System — Full Module Specification

The admin system is the primary interface for lending company staff. It is a Vue.js 3 SPA that communicates exclusively through the LENDR REST API.

## 5.1 Authentication & Authorisation

### 5.1.1 Staff Authentication

- Username + password login with bcrypt verification

- Optional TOTP 2FA (Google Authenticator / Authy)

- Remember device with encrypted cookie (30-day expiry)

- IP-based rate limiting: max 5 failed attempts then 15-minute lockout

- Session tokens via Laravel Sanctum; automatic refresh

- Audit log of all login events (success, failure, IP, user agent)

### 5.1.2 Role-Based Access Control (RBAC)

Migrates from the legacy user_type int(1) to a granular permission system:

| Role | Core Permissions |
| --- | --- |
| Super Admin | Full system access; tenant settings; user management; all financial operations; reporting |
| Manager | Approve/release loans; manage staff; view all reports; approve expenses; manage funds |
| Loan Officer | Create/edit borrowers; create loans; record payments; view own portfolio |
| Cashier | Record payments only; view loans and payment history; generate receipts |
| Accounts | View/manage expenses; approve within threshold; fund management; financial reports |
| Read Only | View all data; no write operations; suitable for auditors |

## 5.2 Dashboard & Analytics

### 5.2.1 Main Dashboard KPIs

- Total active loans — count and ZMW value

- Total disbursed this month vs previous month (trend arrow)

- Total repayments collected today / this week / this month

- Overdue loans count and percentage of portfolio

- Available disbursement fund balance (real-time)

- Pending loan applications awaiting review

- Pending KYC verifications

- Pending expense approvals

- Portfolio at risk (PAR 30, PAR 60, PAR 90) ratios

### 5.2.2 Charts & Visualisations

- Monthly disbursement vs repayment trend (line chart — 12 months)

- Loan status distribution (donut chart)

- Loan type breakdown by value (bar chart)

- Overdue aging analysis (stacked bar)

- Fund balance over time (area chart)

- Top 10 borrowers by outstanding balance

- Daily collection performance vs target

## 5.3 Borrower Management

### 5.3.1 Borrower Profile

- Full personal details: firstname, middlename, lastname, DOB, gender, nationality

- Contact: phone (primary, secondary), email

- Address: residential, district/town, province

- Identity: NRC/Passport/Drivers License number and type

- Employment: occupation, employer name, employer phone, monthly income

- Next of kin: name, relationship, contact

- Client type: Individual or Corporate

- Corporate fields: company name, registration number, tax ID, representative name

- Borrower status: Active, Blacklisted, Deceased, Suspended

- Credit score (internal LENDR score, updated on each loan/repayment event)

- Loan history summary panel on profile

- All KYC documents listed with status and preview

### 5.3.2 KYC Document Management

- Document types: NRC Front, NRC Back, Passport, Proof of Employment, Pay Slip, Bank Statement, Utility Bill, Business Registration, Other

- Upload interface with drag-and-drop and camera capture on mobile

- Document status workflow: Pending > Under Review > Approved / Rejected

- Rejection with mandatory reason field (visible to borrower)

- KYC completion percentage indicator

- Expiry date tracking for identity documents

- Re-upload flow for rejected documents

- Staff can request additional documents with reason

## 5.4 Loan Products (Types & Plans)

### 5.4.1 Loan Types

- Name, description, minimum/maximum loan amount

- Eligible client types (individual, corporate, or both)

- Required documents list (configurable per loan type)

- Active/inactive toggle

- Migration: Personal Loan, Business Loan, Individual Loan, Emergency Loan, Back to School, Vehicle Finance preserved

### 5.4.2 Loan Plans / Products

- Tenure: weeks (1, 2, 3) or months (1, 2, 3, 6, 12, 24, 36)

- Interest rate (flat or reducing balance, configurable)

- Penalty: fixed amount or percentage of instalment; applied after grace period

- Grace period days before penalty applies

- Repayment frequency: weekly, bi-weekly, monthly

- Processing fee: flat or percentage (deducted from disbursement)

- Insurance fee: optional, flat or percentage

- Active/inactive toggle

## 5.5 Loan Lifecycle Management

### 5.5.1 Loan Application (Staff-Created)

- Select borrower (search or create inline)

- Select loan type and loan plan

- Enter loan amount, purpose, collateral description

- System auto-calculates: total repayable, instalment amount, processing fee, insurance fee, amount to be received by borrower

- Attach supporting documents

- Add internal notes

- Submit for review or save as draft

### 5.5.2 Loan Status Workflow (migrated and extended from legacy tinyint)

| Status | Description & Allowed Transitions |
| --- | --- |
| Draft (0) | Saved but not submitted. Loan Officer can edit freely. |
| Submitted (1) | Submitted for review. Loan Officer cannot edit; Manager can review. |
| Under Review (2) | Manager has opened the application. Comments can be added. |
| Approved (3) | Approved by Manager. Ready for disbursement authorisation. |
| Disbursed / Released (4) | Funds sent to borrower. Repayment schedule activated. |
| Active (5) | Loan is live; repayments being collected. |
| Completed (6) | Fully repaid. Balance is zero. |
| Overdue (7) | One or more instalments past due date. |
| Defaulted (8) | Significantly overdue; marked for recovery. |
| Frozen (9) | Disbursement or collections paused (maps to legacy status 6). |
| Denied (10) | Rejected by reviewer. Denial reason required. |
| Re-loaned (11) | New loan issued while previous is active or recently closed. |
| Written Off (12) | Debt written off as unrecoverable. |

### 5.5.3 Loan Schedule

- Auto-generated on approval based on loan plan parameters

- Shows each instalment: number, due date, principal, interest, total, balance after payment

- Payment against each instalment tracked individually

- Overdue flag automatically set when due date passes without full payment

- Restructuring: ability to extend tenure, reduce instalment, add holiday period

- Schedule regenerated on restructure with full audit trail

### 5.5.4 Loan Disbursement

- Disbursement authorised by Manager/Super Admin role only

- Disbursement method: Mobile Money (Airtel/MTN/Zamtel), Bank Transfer, Cash

- For mobile money: enter borrower mobile number, confirm amount, submit to payment API

- Disbursement deducted from fund balance atomically (DB transaction)

- Idempotency key prevents duplicate disbursements (lesson from VOZARA incident)

- Disbursement receipt auto-generated and sent to borrower via SMS/email

- Disbursement failure handling: automatic reversal of fund deduction if API fails

## 5.6 Payment & Repayment Management

### 5.6.1 Manual Payment Recording (Staff)

- Select loan, enter amount, payment method, date, reference number

- System shows outstanding balance and next due instalment

- Partial payments allowed and tracked

- Penalty calculation: system checks if overdue and auto-applies penalty

- Payment allocated: first to penalty, then to interest, then to principal

- Receipt generated automatically (PDF + SMS to borrower)

- Payment method options: Cash, Bank Transfer, Mobile Money (Airtel, MTN, Zamtel), Cheque

### 5.6.2 Automated Mobile Money Repayments (from Borrower PWA)

- Borrower initiates payment from PWA

- Push USSD prompt sent to borrower phone via Mobile Money API

- On confirmation, funds received into merchant wallet

- Webhook from mobile money provider triggers payment record creation

- Loan balance updated in real-time; notification sent to staff

- Reconciliation report: match incoming mobile money transactions to loan payments daily

## 5.7 Fund Management

### 5.7.1 Disbursement Fund Tracking (migrated from fund_balance / fund_deposits / fund_transactions)

- Current available balance displayed prominently on dashboard

- Fund deposit recording: date, amount, currency, source, bank receipt reference, deposited by, approved by

- Deposit approval workflow: CFO/Manager approves before balance is updated

- Full transaction ledger: all deposits, disbursements, repayments affecting balance

- Balance consistency check: available_balance = total_deposits - total_disbursed + total_repaid

- Alert when available balance drops below configurable threshold

- Soft freeze: flag fund for audit without preventing read access

## 5.8 Expense Management

Full migration of the existing expense module with enhancements:

### 5.8.1 Expense Recording

- 15 default categories migrated from legacy system (Salaries, Rent, Marketing, Office Supplies, Transport, Professional Services, Technology, Bank Charges, Insurance, Training, Maintenance, Taxes, Communications, Bad Debt, Miscellaneous)

- Multi-currency: ZMW and USD; exchange rate at time of expense recorded

- Recurring expenses: daily, weekly, bi-weekly, monthly, quarterly, yearly

- Receipt/document attachment: image upload and PDF upload

- Invoice number, vendor name, vendor contact

- Tags for custom categorisation

### 5.8.2 Budget Management

- Budget periods: monthly, quarterly, yearly, custom date range

- Budget vs actual chart per category

- Warning alerts at configurable threshold (default 90%)

- Budget variance report

### 5.8.3 Expense Approval Workflow

- Configurable: auto-approve under threshold vs require approval always

- Approver assigns approval notes or rejection reason

- Audit log: all approval actions logged with user, timestamp, IP address

- Email notification to submitter on approval/rejection

## 5.9 Reporting & Exports

### 5.9.1 Standard Reports

- Active Loans Report: all active loans with borrower, amount, balance, due date

- Overdue Report: aging buckets (1-30, 31-60, 61-90, 90+ days)

- Collections Report: payments received by period, by loan officer

- Disbursement Report: all disbursements by period, method, loan officer

- Fund Balance Statement: opening balance, deposits, disbursements, repayments, closing balance

- Expense Report: by category, period, with budget comparison

- Commission Report: migrated from legacy commission_report.php

- Borrower Portfolio Report: loans per borrower, total exposure

- New Loans Report: originations by period

- Loan Maturity Report: loans due in next 30/60/90 days

### 5.9.2 Export Formats

- PDF: all reports with company logo and branding

- Excel (XLSX): for further analysis

- CSV: for third-party system import

- Print view: browser print with clean formatting

## 5.10 Communications Centre

- Send SMS to individual borrower or bulk by segment (overdue, upcoming payment, etc.)

- SMS templates with dynamic variables: {name}, {loan_ref}, {amount}, {due_date}

- In-app notification centre: staff receive real-time alerts

- Email notifications: configurable triggers (loan approved, payment received, overdue)

- Notification history log

- WhatsApp integration (future v2): via Twilio WhatsApp Business API

## 5.11 Staff Management

- Create, edit, deactivate staff accounts

- Assign roles (RBAC as defined above)

- Department assignment

- Password reset by admin

- Activity log: last login, actions taken today

- Staff performance dashboard: loans originated, collected today, overdue managed

## 5.12 System Settings

- Company name, logo, address, phone, email — per tenant

- Branding: primary colour, secondary colour (applies to PWA and PDF headers)

- SMS provider configuration: Clickatell API key, sender name

- Email SMTP configuration or API key (Mailgun/SES)

- Default currency and exchange rate (ZMW primary)

- Working hours for SLA tracking

- Notification preferences: which events trigger which channels

- PWA Settings: borrower app name, logo, theme colour

- Mobile money configuration: merchant codes per provider

# 6. Borrower Self-Service PWA

The LENDR Borrower PWA is a mobile-first Progressive Web Application built with Vue.js 3 and Tailwind CSS. It is installable on Android and iOS home screens, functions offline for statement viewing, and communicates with the same Laravel API as the admin system.

## 6.1 Registration & Authentication

### 6.1.1 Phone Number + OTP Registration

- Borrower enters mobile number (Zambian format: 09x / 07x / 06x auto-detected)

- OTP (6-digit) sent via SMS within 30 seconds

- OTP valid for 5 minutes; resend available after 60 seconds

- Rate limiting: max 3 OTP requests per hour per number

- On successful OTP verification, account created and JWT issued

- Optional: set a PIN (4-6 digits) for subsequent logins instead of OTP every time

- Biometric login (fingerprint/face) via Web Authentication API on supported devices

### 6.1.2 KYC Onboarding Flow

After registration, borrower is guided through a step-by-step KYC wizard:

- Personal Information: full name, date of birth, gender, nationality, place of birth

- Identity Document: select type (NRC/Passport/Driver's License), enter number, upload front and back photos

- Address: residential address, district/town, province

- Employment: occupation, employer name, monthly income range

- Next of Kin: name, relationship, phone number

- Selfie Verification: live selfie capture for identity matching (future AI integration)

- Review & Submit: summary of all entered details before submission

KYC status displayed prominently: Not Started / In Progress / Pending Review / Approved / Rejected. Rejection shows reason and allows re-upload.

## 6.2 Loan Application

### 6.2.1 Online Loan Application Flow

- Select loan type from tenant's active product list

- Enter loan amount (within product min/max range)

- Select repayment tenure

- System displays live calculation: total repayable, instalment, disbursement amount (after fees)

- Enter loan purpose (free text + optional dropdown category)

- Enter collateral details (description, estimated value)

- Upload supporting documents (pay slip, bank statement, etc.)

- Agree to terms and conditions (digital acceptance logged with timestamp + IP)

- Submit application — reference number displayed immediately

### 6.2.2 Application Tracking

- Status timeline: Submitted > Under Review > Approved > Disbursed

- Push notification on every status change

- View reviewer comments/notes on the application

- Withdraw application (if still in Submitted status)

## 6.3 Active Loan Dashboard

- Current loan summary card: loan ref, amount, disbursed date, total repayable, amount paid, outstanding balance

- Next instalment due: amount, due date, countdown timer

- Repayment progress bar: percentage completed

- Payment history: all payments with date, amount, method, receipt download

- Full repayment schedule: each instalment with status (paid, due, upcoming, overdue)

- Multiple active loans supported: tab or card list per loan

## 6.4 Online Repayment

### 6.4.1 Mobile Money Repayment

- Select loan to pay against

- Enter payment amount (minimum = instalment amount; partial allowed)

- Select mobile money provider (Airtel Money, MTN MoMo, Zamtel Kwacha)

- Enter mobile money number (pre-filled from profile; editable)

- USSD push prompt sent to phone

- Status polling: checking... confirmed... receipt displayed

- SMS receipt sent automatically

- Loan balance updated in real-time; statement refreshes

### 6.4.2 Bank Reference Payment

- Display tenant's bank account details and unique payment reference

- Borrower pays at bank and uploads proof of payment

- Staff notified to manually verify and record

## 6.5 Account Statement

- Full transaction history: disbursements and repayments

- Date range filter

- Download PDF statement (branded with tenant logo)

- Opening balance, all transactions, closing balance format

- Works offline for last-synced data

## 6.6 Notifications & Reminders

- Push notifications (Web Push API + Service Worker)

- In-app notification bell with unread count

- Notification types: payment due in 3 days, payment overdue, loan approved, disbursement confirmed, KYC status update

- SMS reminders (configurable by tenant: 3 days before, 1 day before, on due date, 1 day after)

## 6.7 PWA Technical Specifications

- Vue.js 3 + Vite + vite-plugin-pwa

- Service Worker with Workbox: cache-first for static assets, network-first for API

- Web App Manifest: name, icons, theme_color, background_color, display: standalone

- Installable on Android (Chrome) and iOS (Safari Add to Home Screen)

- Offline mode: view last-synced loan data, statement, and notifications

- Responsive breakpoints: 320px (smallest phone) through 768px (tablet)

- Touch-optimised: large tap targets (min 44x44px), swipe gestures, bottom navigation

- Dark mode support following system preference

- Lazy loading: code split per route; initial bundle < 150KB gzipped

# 7. Mobile Money Integration Architecture

## 7.1 Supported Providers (Zambia)

| Provider | Integration Method & Use Cases |
| --- | --- |
| Airtel Money | Airtel Money API v2: Collection (C2B), Disbursement (B2C), Balance Enquiry, Transaction Status |
| MTN MoMo | MTN MoMo Open API: Collections, Disbursements, Remittances, Account Balance |
| Zamtel Kwacha | Zamtel API (direct integration): Collections, Disbursements |

## 7.2 Disbursement Flow (Admin-Initiated)

- Staff selects approved loan, clicks "Disburse"

- Enters borrower mobile number and confirms amount

- System checks fund balance has sufficient funds (atomic check)

- Idempotency key generated: loan_id + timestamp hash

- Request sent to mobile money provider API (queued via Laravel job)

- On success: fund_balance deducted, loan status updated, disbursement receipt created, SMS to borrower

- On failure: no balance change; error logged; staff notified; retry queue with exponential backoff

## 7.3 Repayment Collection Flow (Borrower-Initiated)

- Borrower enters amount and mobile number in PWA

- LENDR API sends payment request to mobile money provider

- USSD push prompt delivered to borrower's phone

- Borrower approves on phone

- Webhook received by LENDR API (validated with provider signature)

- Payment recorded against loan, balance updated, receipt sent

- Staff see real-time notification in admin panel

## 7.4 Reconciliation

- Daily automated reconciliation job (Laravel scheduler, midnight)

- Pulls transaction report from each provider for previous day

- Matches against LENDR payment records by reference number

- Unmatched transactions flagged for manual review

- Reconciliation report downloadable by admin

# 8. Notification System

## 8.1 Notification Channels

- SMS: via Clickatell primary, Twilio fallback; queue-based, rate limited

- Email: via Mailgun/SES; HTML templates per notification type

- In-App (Admin): real-time via Laravel Reverb WebSocket; notification bell UI

- Push Notifications (PWA): Web Push API; requires user permission grant

## 8.2 Notification Events Matrix

| Event | Staff Channel | Borrower Channel |
| --- | --- | --- |
| Loan application received | In-app + Email | SMS (confirmation) |
| Loan status changed | In-app | SMS + Push + Email |
| Loan disbursed | In-app | SMS + Push |
| Payment received | In-app | SMS receipt + Push |
| Payment due in 3 days | Daily report | SMS + Push |
| Payment overdue | In-app alert | SMS + Push + Email |
| KYC submitted | In-app | SMS (confirmation) |
| KYC approved/rejected | N/A | SMS + Push + Email |
| Fund balance low | In-app + Email | N/A |
| Expense approval pending | In-app | N/A |
| New loan marketplace post (v3) | In-app | N/A |

# 9. Data Migration Strategy

The migration from the VOZARA legacy system to LENDR is a critical, high-stakes operation. The strategy below is designed to be zero-data-loss, auditable, reversible up to go-live, and minimally disruptive to ongoing business operations.

## 9.1 Migration Principles

- No destructive operations on the source database until final cutover + 30-day validation period

- All migrated records retain their original IDs where possible, prefixed with legacy_ flags

- Every migration step is idempotent — can be re-run safely

- Full audit trail: who migrated what, when, with before/after checksums

- Parallel running: legacy system remains live during migration; staff use both for 2 weeks post-cutover

- Rollback plan documented and tested before any cutover

## 9.2 Pre-Migration Assessment

### Phase 0: Audit & Cleanse (Week 1-2)

- Export full production database dump with timestamp

- Run data quality audit script to identify: null required fields, duplicate phone numbers in borrower, orphaned loan records (loan with no borrower), payments with no corresponding loan, fund_balance inconsistency (recalculate vs stored), passwords that are empty strings, loans in legacy loan table vs loans table — merge strategy required

- Document all anomalies in Migration Anomaly Register

- Resolve critical anomalies with client (VOZARA) before migration begins

- Freeze legacy system for new record creation during final migration window (maintenance mode)

## 9.3 Migration Phases

### Phase 1: Schema Setup (Week 2)

- Create LENDR tenant schema for VOZARA (tenant_vozara)

- Run all Laravel migrations to create target tables

- Validate all foreign key constraints, indexes, and enum values

- Create migration_log table in tenant schema for traceability

### Phase 2: Reference Data Migration (Week 2)

- Loan Types: legacy loan_type → LENDR loan_products (7 types; validate names and descriptions)

- Loan Plans: legacy loan_plan → LENDR loan_plans (5 plans; map lplan_tenure_type integer to named enum)

- Expense Categories: 14 categories direct copy with icon/colour mapping

- Exchange Rates: 2 rows direct copy

- System Settings: map sys_name, sys_phone, sys_address, sys_logo → tenant settings

### Phase 3: User Migration (Week 2)

- Map legacy user_type int(1) to LENDR roles: 1 = Super Admin, 2 = Loan Officer (verify with VOZARA)

- Migrate usernames and names; generate bcrypt hashes for all migrated passwords

- Force password reset on first login for all migrated staff via email

- Map legacy department int(10) to LENDR department names (clarify mapping with client)

- Create migration_source column in users table with value "vozara_legacy" for traceability

### Phase 4: Borrower Migration (Week 3)

- Deduplicate borrower records by phone number (flag and review duplicates)

- Migrate borrower table → LENDR borrowers (personal + contact + identity fields)

- Merge loans table (online portal customers) into borrowers — match by phone where possible, create new where no match

- Migrate borrower_kyc → LENDR kyc_verifications (map boolean flags to document records with status "verified" for is_nrc_front=1, etc.)

- Hash any plain-text passwords in borrower table with bcrypt

- Validate: row count source vs target; spot-check 20 random records

### Phase 5: Loan Migration (Week 3)

- Critical: reconcile dual loan tables (loan and loans). Strategy:

  - loan table: main internal system — migrate all records

  - loans table: from online portal — check for matching borrower by phone/email; if match exists and loan_id exists in loan table, link; otherwise create as new loan record with source flag

- Map legacy status integers to LENDR loan_status enum (see mapping table below)

- Migrate all loan records with legacy_loan_id stored as metadata

- Migrate loan_schedule → LENDR loan_schedules (loan_id mapping required)

- Migrate loan_balance → LENDR loan_balances

- Migrate loan_status_log → LENDR loan_status_logs

- Migrate loan_documents (file references; files to be copied to S3)

Legacy Status Mapping: 0 (request) → submitted ¦ 1 (confirmed) → approved ¦ 2 (released) → disbursed ¦ 3 (completed) → completed ¦ 4 (denied) → denied ¦ 5 (reloaned) → re_loaned ¦ 6 (frozen) → frozen

### Phase 6: Payment Migration (Week 3)

- Migrate payment table → LENDR payments (loan_id, amount, date, method, penalty, overdue flag)

- Map payment_method varchar to LENDR PaymentMethod enum (Cash, Bank Transfer, Mobile Money)

- Recalculate loan_balance for each loan from migrated payments; compare to legacy total_balance; flag discrepancies > 0.01 ZMW

- Validate total collections: SUM(payment.pay_amount) legacy vs SUM(payments.amount) LENDR

### Phase 7: Fund Management Migration (Week 3)

- Migrate fund_balance → LENDR fund_balances (single row; validate available_balance)

- Migrate fund_deposits → LENDR fund_deposits (all deposit records)

- Migrate fund_transactions → LENDR fund_transactions (full ledger)

- Migrate disbursement_funds → cross-reference with fund_transactions to avoid duplicates

- Reconciliation check: opening balance + all deposits - all disbursements + all repayments = closing balance

### Phase 8: Expense Migration (Week 4)

- Migrate expense_categories with category_id preservation

- Migrate expense_budgets and budgets (merge duplicate budget tables)

- Migrate expense_approval_settings → LENDR expense_settings

- Migrate expenses (all fields; map status enum; preserve created_at)

- Migrate expense_documents (file references; copy files to S3)

- Migrate expense_audit_log

### Phase 9: Document File Migration (Week 4)

- Inventory all files in legacy online/uploads/ directory

- Map file paths in loan_documents and expense_documents to S3 upload paths

- Batch upload to S3 using AWS CLI with progress tracking

- Update migrated record file paths to S3 URLs

- Verify: random sample of 50 files — confirm S3 URL returns 200

### Phase 10: Validation & UAT (Week 4-5)

- Run automated validation suite:

  - Borrower count: source = target

  - Loan count per status: source totals = target totals

  - Total payments by loan: source = target (ZMW amounts)

  - Fund balance: recalculated = stored

  - All foreign key references resolve

- User Acceptance Testing with VOZARA staff: log into LENDR, verify their loan portfolio, verify payment history, verify fund balance, verify expense records

- Document all discrepancies; resolve before cutover

### Phase 11: Cutover (Week 5)

- Schedule maintenance window (recommend Friday evening, 8 PM–midnight)

- Put legacy system into maintenance/read-only mode

- Run final incremental migration for records created since Phase migration

- Run full validation suite — must pass 100%

- Switch DNS / update environment config to point to LENDR

- All staff log in and verify their dashboard

- Keep legacy system in read-only mode for 30 days post-cutover

- Formal sign-off document signed by VOZARA representative

## 9.4 Rollback Plan

- At any point before cutover: re-run migration from scratch (idempotent)

- At cutover: if critical issues found within 2 hours, DNS reverted to legacy immediately

- Post-cutover (first 30 days): legacy system available read-only for reference

- Database restore point: pre-migration dump stored in S3 with 90-day retention

# 10. API Design & Documentation

## 10.1 API Architecture

- RESTful API following JSON:API specification conventions

- Base URL: https://api.lendr.app/v1/ (multi-tenant; resolved by subdomain or X-Tenant-ID header)

- Authentication: Bearer token (Sanctum) for staff; JWT for borrowers

- Rate limiting: 60 req/min for borrowers; 300 req/min for staff; 1000 req/min for tenant-to-tenant integrations

- Versioning: /v1/, /v2/ URI-based versioning; minimum 12-month deprecation notice

- All responses: { success, data, message, meta } envelope

- Pagination: cursor-based for loan/payment lists; page-based for reports

## 10.2 Core API Endpoint Groups

| Endpoint Group | Key Endpoints |
| --- | --- |
| Auth (Staff) | POST /auth/login, POST /auth/logout, POST /auth/refresh, POST /auth/2fa/verify |
| Auth (Borrower) | POST /borrower/auth/request-otp, POST /borrower/auth/verify-otp, POST /borrower/auth/set-pin |
| Borrowers | GET/POST /borrowers, GET/PUT /borrowers/{id}, DELETE /borrowers/{id}, GET /borrowers/{id}/loans, GET /borrowers/{id}/statement |
| KYC | POST /borrowers/{id}/kyc/documents, PUT /kyc/{id}/review, GET /kyc/pending |
| Loan Products | GET/POST /loan-types, GET/POST /loan-plans, GET /loan-plans/{id}/calculate |
| Loans | GET/POST /loans, GET/PUT /loans/{id}, POST /loans/{id}/approve, POST /loans/{id}/disburse, POST /loans/{id}/deny, POST /loans/{id}/freeze |
| Loan Schedule | GET /loans/{id}/schedule, PUT /loans/{id}/restructure |
| Payments | GET/POST /payments, GET /loans/{id}/payments, POST /payments/mobile-money/initiate |
| Webhooks | POST /webhooks/airtel, POST /webhooks/mtn, POST /webhooks/zamtel |
| Fund Management | GET /funds/balance, GET/POST /funds/deposits, GET /funds/transactions |
| Expenses | GET/POST /expenses, GET/PUT /expenses/{id}, POST /expenses/{id}/approve, GET /expense-categories |
| Reports | GET /reports/active-loans, GET /reports/overdue, GET /reports/collections, GET /reports/disbursements, GET /reports/fund-statement |
| Staff | GET/POST /staff, GET/PUT /staff/{id}, POST /staff/{id}/reset-password |
| Settings | GET/PUT /settings, GET/PUT /settings/sms, GET/PUT /settings/mobile-money |
| Notifications | GET /notifications, PUT /notifications/{id}/read, POST /notifications/broadcast |
| Dashboard | GET /dashboard/kpis, GET /dashboard/charts/{type} |
| Marketplace (v3) | GET/POST /marketplace/listings, POST /marketplace/listings/{id}/express-interest, PUT /marketplace/listings/{id}/accept |

# 11. Future Versions — LENDR Marketplace

## Version 2.0 — Enhanced Platform

- WhatsApp Business API integration for repayment reminders and statements

- AI-based loan risk scoring using borrower history and payment behaviour data

- Bulk SMS campaigns with segmentation (overdue, upcoming due, inactive borrowers)

- Advanced analytics: PAR ratios, NIM, yield on portfolio, cost of funds

- Loan restructuring with automatic schedule regeneration

- Multi-currency lending support (USD loans, ZMW repayment)

- Offline-capable admin dashboard for low-connectivity field officers

## Version 3.0 — The LENDR Loan Marketplace

The marketplace transforms LENDR from a loan management tool into a two-sided lending network. Borrowers post loan requests publicly; lenders browse and engage verified prospects.

### 11.1 Borrower-Side Marketplace

- Borrower creates a Loan Listing: desired amount, purpose, preferred tenure, collateral available

- Listing is visible to all registered LENDR tenants (lenders) on the platform

- Borrower's LENDR Credit Score is displayed on the listing (lenders see score; raw history private)

- Borrower can set preferences: accept multiple offers, preferred interest range, allow contact

- Listing active for configurable period (e.g., 14 days); auto-expires

### 11.2 Lender-Side Marketplace

- Lenders browse all active borrower listings with filter/search: amount range, location, purpose, credit score band, collateral type

- Lenders can Express Interest (sends notification to borrower; no commitment)

- Lender can view borrower's public credit profile: LENDR score, repayment history summary, number of previous loans, default history

- Lender initiates a Loan Offer: loan amount, interest rate, plan, terms

- Borrower reviews all offers and accepts one

- On acceptance: loan created in lender's LENDR system; standard KYC and disbursement flow begins

### 11.3 Credit Scoring Engine

- LENDR Score: 300–850 range (similar to credit bureau scoring)

- Score factors: repayment history (40%), current debt load (25%), loan history length (15%), number of loans (10%), recent applications (10%)

- Score updated in real-time on every payment event

- Score bands displayed with colour: Poor (300-549), Fair (550-649), Good (650-749), Excellent (750-850)

- Borrower can view their own score and factors breakdown in the PWA

- Score is cross-tenant: a borrower's score is the same regardless of which lender views it

### 11.4 Borrower Reviews & Reputation

- Lenders can leave a star rating (1-5) and written review after a loan is completed or written off

- Reviews are public on the borrower's marketplace profile

- Borrower can respond to a review once

- Review moderation: flagging system for inappropriate content

- Review average visible on marketplace listings

- Minimum 1 completed loan before a lender can leave a review

# 12. Project Delivery Plan

## 12.1 Development Team Structure

| Role | Responsibilities |
| --- | --- |
| Lead Full-Stack Developer | Laravel API architecture, multi-tenancy setup, complex business logic, database design, migration scripts |
| Frontend Developer (Vue.js) | Admin SPA components, routing, state management (Pinia), API integration, dashboard charts |
| PWA Developer (Vue.js) | Borrower PWA, service worker, offline support, mobile UX, PWA manifest |
| DevOps / Infrastructure | Docker, CI/CD, cloud deployment, S3 setup, Redis, SSL, monitoring |
| QA Engineer | Test case writing, automated test execution, UAT facilitation, regression testing |
| UI/UX Designer | Figma designs for admin and PWA, design system, component library, branding |
| Project Manager | Sprint planning, stakeholder comms, risk management, delivery tracking |

## 12.2 Development Phases & Timeline

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Foundation & DevOps | 2 weeks | Repo setup, Docker env, CI/CD, DB schema, multi-tenancy skeleton, Figma designs |
| Phase 1 | Core Admin System | 6 weeks | Auth, RBAC, Borrower CRUD, Loan Types/Plans, Loan Lifecycle, basic dashboard |
| Phase 2 | Payments & Funds | 4 weeks | Payment recording, fund management, loan balance tracking, receipts, basic reports |
| Phase 3 | Expense Module | 3 weeks | Expense CRUD, budgets, approvals, multi-currency, audit log, export |
| Phase 4 | Reports & Analytics | 3 weeks | All standard reports, PDF/Excel export, KPI dashboard, charts |
| Phase 5 | Borrower PWA | 5 weeks | OTP auth, KYC wizard, loan application, PWA install, offline, push notifications |
| Phase 6 | Mobile Money | 4 weeks | Airtel/MTN/Zamtel APIs, disbursement flow, repayment webhooks, reconciliation |
| Phase 7 | Comms & Notifications | 2 weeks | SMS templates, in-app notifications, WebSockets, email notifications |
| Phase 8 | Data Migration | 3 weeks | Migration scripts, validation suite, UAT, cutover, parallel running |
| Phase 9 | Testing & Launch | 2 weeks | Full regression, performance testing, security audit, production deployment |
| Phase 10 (v2) | AI Scoring & WhatsApp | 6 weeks | Risk scoring engine, WhatsApp integration, advanced analytics |
| Phase 11 (v3) | Marketplace | 8 weeks | Marketplace UI, credit score, lender browsing, review system, notifications |

Total Estimated Duration to v1.0 Launch: 34 weeks (approximately 8.5 months). Phases 10–11 are subsequent version releases planned 6–12 months after v1.0.

## 12.3 Sprint Structure

- Sprint duration: 2 weeks

- Sprint ceremonies: Planning (Day 1), Daily standups (15 min), Review + Retrospective (Day 14)

- Definition of Done: Code reviewed, tests passing (>80% coverage), staging deployment complete, QA sign-off

- Version control: Git Flow (main, develop, feature/*, hotfix/*)

- Code review: all PRs require at least one approval; no direct commits to main

# 13. Infrastructure & Deployment

## 13.1 Production Environment

- Cloud Provider: DigitalOcean (primary) or AWS (enterprise tenants)

- Application servers: Docker containers on Droplet (4 vCPU, 8GB RAM minimum)

- Database: Managed MySQL 8.x (DigitalOcean Managed Database)

- Cache/Queue: Managed Redis (DigitalOcean Managed Redis)

- File Storage: AWS S3 or Cloudflare R2 (CDN-backed)

- CDN: Cloudflare for static assets and DDoS protection

- SSL: Let's Encrypt auto-renewal for all subdomains; Cloudflare SSL for custom domains

- Backups: automated daily database snapshots; 30-day retention; cross-region replication for enterprise

## 13.2 DevOps Pipeline

- GitHub Actions CI: on PR → lint + test → build Docker image → push to registry

- CD to staging: auto-deploy on merge to develop branch

- CD to production: manual approval gate + deploy on merge to main

- Zero-downtime deployments: rolling update with Docker Swarm or Kubernetes (v2)

- Secrets management: GitHub Secrets for CI; DigitalOcean Spaces encrypted env for production

## 13.3 Monitoring & Observability

- Sentry: error tracking for Laravel API and Vue.js frontend (source maps uploaded)

- Laravel Telescope: development only (disabled in production)

- Uptime monitoring: Better Uptime or UptimeRobot for all tenant subdomains

- Database slow query log: enabled; queries > 1 second alerted

- Queue monitor: Horizon dashboard for Redis queue visibility

- Log aggregation: Laravel logging to centralised log file; Sentry for critical errors

# 14. Security Architecture

## 14.1 Authentication Security

- bcrypt password hashing (cost factor 12) for all user passwords

- TOTP 2FA for staff using authenticator apps

- OTP: 6-digit, 5-minute expiry, rate-limited, single-use, stored as bcrypt hash

- JWT tokens for borrower sessions: 24h access token, 30-day refresh token, rotate on use

- Session tokens for admin SPA: httpOnly, SameSite=Strict, CSRF protection

## 14.2 API Security

- All API routes behind authentication middleware

- Rate limiting per IP and per user

- Input validation on all API requests via Laravel Form Requests

- SQL injection prevention: Eloquent ORM + prepared statements only

- XSS prevention: all output escaped; Content-Security-Policy header

- Webhook signature verification (HMAC) for all mobile money provider webhooks

- CORS configured per tenant domain only

## 14.3 Data Security

- All data in transit encrypted via TLS 1.3

- KYC documents stored encrypted at rest in S3 (SSE-S3)

- PII fields (NRC number, bank account) encrypted in database using Laravel Encryptable

- No sensitive data in application logs

- GDPR-aligned data deletion: soft delete with configurable hard-delete after N days

## 14.4 Compliance Considerations

- Bank of Zambia (BoZ) digital lending guidelines compliance

- Data protection aligned with Zambia's Data Protection Act 2021

- Audit trail for all financial transactions (tamper-evident logs)

- KYC aligned with BoZ AML/CFT requirements

# 15. Testing Strategy

## 15.1 Test Types

- Unit Tests (PHPUnit/PestPHP): individual service classes, calculation logic, migration transformations

- Feature Tests (PestPHP): full HTTP request/response cycles for all API endpoints

- Frontend Tests (Vitest + Vue Test Utils): component rendering, user interaction, API mocking

- E2E Tests (Playwright): critical user journeys (login, loan application, payment, KYC upload)

- Performance Tests (k6): API under load — 100 concurrent users minimum

- Security Tests: OWASP ZAP automated scan pre-launch

- Migration Tests: automated validation suite (see Section 9.4)

## 15.2 Coverage Targets

- Backend API: minimum 85% code coverage

- Critical paths (payment processing, disbursement, fund balance): 100% coverage

- Frontend components: minimum 70% coverage

# 16. Assumptions, Constraints & Risks

## 16.1 Assumptions

- VOZARA (and future tenants) will provide timely access to production data for migration testing

- Mobile money API credentials (Airtel, MTN, Zamtel) will be provided by tenant or obtained by RISKCAPE on their behalf

- The tenant (VOZARA) will participate actively in UAT for a minimum of 5 business days

- Cloud infrastructure costs are billed separately from development costs

- SMS costs are billed per message consumed; not included in SaaS subscription

## 16.2 Out of Scope (v1.0)

- Native mobile apps (iOS/Android) — the PWA replaces this need in v1.0

- Core banking system integration (available as API in v2)

- Credit bureau integration (Bank of Zambia / TransUnion Zambia) — v2 roadmap

- Accounting system integration (Sage, QuickBooks) — API hooks available, full integration v2

- Marketplace features (v3 as specified in Section 11)

## 16.3 Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Mobile money API instability (known in ZM market) | High | High | Dual-provider fallback; queue-based retry; manual override path |
| Data quality issues in legacy DB | High | Medium | Phase 0 audit; client sign-off on anomaly register before migration |
| Scope creep from additional tenants mid-build | Medium | High | Change request process; fixed scope per phase; separate onboarding backlog |
| Regulatory changes by BoZ for digital lending | Low | High | Modular compliance module; monitor BoZ circulars; legal review milestone |
| Staff adoption resistance | Medium | Medium | Training plan; parallel running period; phased feature rollout |
| Security incident during migration | Low | Critical | Migration in isolated environment; no live API keys used in migration scripts |

# 17. Success Metrics & KPIs

## 17.1 Technical KPIs

- API response time: p95 < 300ms for all read endpoints

- API uptime: 99.5% monthly SLA for Growth plan; 99.9% for Enterprise

- Disbursement processing time: < 2 minutes from initiation to funds received (mobile money)

- PWA Lighthouse score: Performance > 85, Accessibility > 95, PWA > 90

- Migration data accuracy: 100% validated before cutover

## 17.2 Business KPIs (Post-Launch)

- Tenant onboarding time: < 30 minutes from signup to first active loan

- Borrower PWA KYC completion rate: > 70% of registrations complete KYC within 48 hours

- Online loan application adoption: > 40% of new loans submitted via PWA within 3 months

- Mobile money repayment adoption: > 30% of repayments via PWA within 3 months

- Staff productivity: loan processing time reduced from manual average by > 50%

# 18. Appendix

## A. LENDR Entity Relationship Summary (Key Entities)

| Entity | Key Relationships |
| --- | --- |
| tenants | Has many: users, borrowers, loans, payments, fund_deposits, expenses, loan_types, loan_plans |
| users (staff) | Belongs to tenant; has role; creates loans; approves expenses; records payments |
| borrowers | Belongs to tenant; has many loans, kyc_documents, payments via loans |
| kyc_documents | Belongs to borrower; reviewed by user (staff); document stored in S3 |
| loan_types | Belongs to tenant; used by many loans; has many required_document_types |
| loan_plans | Belongs to tenant; used by many loans; defines interest, tenure, penalty |
| loans | Belongs to borrower, loan_type, loan_plan, tenant; has many payments, schedules, documents, status_logs |
| loan_schedules | Belongs to loan; one row per instalment; tracks due_date, amount, paid status |
| payments | Belongs to loan and tenant; records each repayment; triggers balance update and fund_transaction |
| fund_balance | One per tenant; updated atomically on disbursement and repayment |
| fund_deposits | Belongs to tenant; approved by user; triggers fund_balance update |
| fund_transactions | Belongs to tenant; immutable ledger; every balance-affecting event logged |
| expenses | Belongs to tenant; categorised; approval workflow; documents attached |
| marketplace_listings (v3) | Belongs to borrower; visible to all tenants; receives offers from lenders |
| credit_scores (v3) | Belongs to borrower; cross-tenant; updated by score engine on payment events |
| lender_reviews (v3) | Belongs to tenant (reviewer) and borrower (reviewed); tied to completed loan |

## B. Glossary

| Term | Definition |
| --- | --- |
| Tenant | A lending company using the LENDR platform (e.g., VOZARA Investments) |
| Borrower | A customer who applies for or holds a loan from a tenant |
| Loan Officer | A staff member of the tenant who originates and manages loans |
| PAR | Portfolio At Risk — the percentage of loans overdue by X or more days |
| KYC | Know Your Customer — the identity and due diligence verification process |
| OTP | One Time Password — the 6-digit code sent via SMS for authentication |
| PWA | Progressive Web App — a web application installable on mobile home screens |
| Disbursement | The act of sending loan funds to a borrower |
| MoMo | Mobile Money — digital payment services (Airtel Money, MTN MoMo, Zamtel Kwacha) |
| RBAC | Role-Based Access Control — permission system based on staff roles |
| NRC | National Registration Card — Zambia's national identity document |
| ZMW | Zambian Kwacha — the local currency |
| SaaS | Software as a Service — cloud-hosted software billed on subscription |
| Multi-tenancy | One platform instance serving multiple isolated customer organisations |
| LENDR Score | The proprietary credit score computed by LENDR (v3) for marketplace lending |

LENDR — Confidential Project Scope Document v1.0 — RISKCAPE Enterprises Limited — March 2026